SEPT Sprint Planning Notes

Team: Team number

Sprint: 4

Date: 3/10/2021

Attended:

Scrum Master: [Tessa Podbury](mailto:s3775931@student.rmit.edu.au)

Product Owner: RMIT

Development team: Harris Charalambous, Tessa Podbury, Danny Pham, Clinton Thai, Mazda Shahzadi

1. Goal

*For our last spring we are hoping to get through everything remaining in our backlog. We also want to deploy to AWS and dockerise.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

* As a registered customer, I want to sell used books, So that I can give it to another person (Cont from Sprint 3)
* As a seller, I want to see my list of books purchsed from me , So that I can keep track of my expenses (Cont from Sprint 3)
* As an admin, I want to be able to download a report of all sales in a period of time, So that I can analyse them
* As a customer, I want to leave a review on a seller, so that I can portray my experience
* As a user, I want to be able to update my password, So that I can keep my account secure
* As a customer, I want to share a book, so that I can give other people the chance to read it
* As a customer, I want to contact the admin, so that I can communicate
* As a customer, I want to search books based on seller, so that I can narrow down my search
* As a registered customer, I want to be able to cancel my order within 2 hours, So that I can undo the purchase
* As a admin, I want to moderate user reviews, so that I can maintain a clean environment
* As a customer, I want to use paypal as a payment gateway, so that I can purchase the book
* As a admin, I want to block a user, so that I can stop them from accessing the website

1. Estimation in story points

*PBI 17 - 3 story points.*

*PBI 30 - 5 story points.*

*PBI 20 - 3 story points.*

*PBI 27 - 3 story points.*

*PBI 26 - 2 story points.*

*PBI 8 - 3 story points.*

*PBI 23 - 3 story points.*

*PBI 24 - 5 story points.*

*PBI 25 - 1 story point.*

*PBI 29 - 3 story points.*