**SPRINT FOUR RETRO**

Team: Team number

Sprint: FOUR

Date: 22/10/2021

Attended: Tessa, Harris, Danny, Mazda, Clinton

Scrum Master: Tessa

Product Owner: Mohamad

1. Things That Went Well

What went well? What the team is happy about?

* All PBIs completed
* Code completed
* Documentation completed
* Refactoring and testing completed
* Completion of project

2. Things That Could Have Gone Better

What could have gone better? What the team could improve?

* Tessa had big trouble with AWS and Docker, improvement of knowledge

Surrounding that required

3. Things That Surprised Us

What wasn’t expected?

* Difficulty of AWS and Docker
* Ease of logging
* Being able to finish all the PBIs and coding

4. Lessons Learned

What you learned from the above points?

* To think about deployment early when the code is simple and deployment

Is easy to test to see whether it was working

* Complete refactoring as you go rather than having to do it all at the end
* Same as above for logging and testing

5. Final Thoughts

Things to Keep

* Teamwork is the most important
* To complete documentation and the more mundane things as you go along
* Constant communication and support
* Learning and gaining knowledge through trying new things

Things to Change

* To test continuously throughout
* To run deployment early and get pipelines up and running