**SPRINT THREE RETRO**

Team: Team number

Sprint: Two

Date: 2/10/2021

Attended: Tessa, Harris, Danny, Mazda, Clinton

Scrum Master: Tessa

Product Owner: Mohamad

1. Things That Went Well

What went well? What the team is happy about?

* Communication and team work
* Harris refactoring the back end to have two microservices
* Fixing errors as they arose and letting people know when errors had occcurred

2. Things That Could Have Gone Better

What could have gone better? What the team could improve?

* Issues with seller transaction page and what that would look like

3. Things That Surprised Us

What wasn’t expected?

* Having to refactor the backend so that all our models were under one microservice
* Proved too difficult to have multiple microservices sharing information

4. Lessons Learned

What you learned from the above points?

* Keep it simple and link things where possible
* Think of edge cases and how it will display on front end when configuring backend

5. Final Thoughts

Things to Keep

* Communication
* Teamwork

Things to Change

* Seller transactions if time allows
* Implement AWS